Ridenour Electronic Design, Inc. dba Connected Technologies will provide the equipment and the design and installation services described in this proposal, or its equal.  Changes to this proposal will require a written or verbal change order and prices will be revised in accordance with these changes.

Connected Technologies requires a two week notice prior to the start of each phase of the installation.  Changes in the installation phase date may result in delay's to the phases completion.

Your system designer must approve any cabinetry that is to house system electronics.

Payments must be made in accordance with the terms of this proposal in order to meet the installation dates specified in this proposal.

---

Labor and Materials

Definitive Audio's labor charges shall be calculated at a per person rate of $60.00 per hour, for installation; and $80.00 per hour, for design & programming, unless specified as a flat-fee service, and $100.00 per hour, for AMX programming.  Unspecified materials necessary to complete the installation shall be charged at Definitive Audio's retail price as of the date of installation.  Mileage charges are calculated at the rate of $1.00 per mile, for miles in excess of 40, round-trip from our Bellevue retail store.

Project Description and Payment Terms

General Terms: A deposit on the Equipment is required at completion of contract signing to order equipment and schedule the project.  All equipment to be installed must be paid for in full, no less than (7) days prior to delivery and installation.  All custom manufactured items must be paid for in full prior to Definitive Audio placing them on order and are non-returnable and non-refundable.  Special Orders require a deposit prior to Definitive Audio placing them on order and are subject to a 20% re-stocking fee.  All payments are due upon receipt of invoice.

One Phase: Actual Labor and Materials used shall be billed upon completion of the project.

Multi-Phase: (Project Proposal Required) The cost of labor and materials used during the engineering phase, pre-wire phase, trim phase and final phase, or any combination of phases, shall be billed upon the completion of each phase.

Services Only: A deposit is required to have the work scheduled.  The balance of actual Labor & Materials used shall be billed upon completion of the work.

---

Flanner's Audio & Video Price Information and Acceptance

TERMS OF AGREEMENT BETWEEN FLANNER'S AUDIO & VIDEO AND CLIENT

New residential construction installations are defined by three distinct phases; Prewire, Trim-out and Final Installation.

PREWIRE PHASE:  The Prewire Phase is the starting phase of any new residential installation.  During this phase all of the wire will be installed in the house as well as any rough-in brackets required for speakers or wall mounted controls.  We will normally schedule this work to be started on your job site as soon as your electrician has finished his rough-in of your electrical wiring.  This phase is usually a labor intensive part of the installation.  In order for us to schedule and commit our installation technicians and to collect and hold all required wire, product and materials for this phase we MUST HAVE PAYMENT IN FULL for this phase at least 14 days (we highly recommend 30 days) prior to the start of this phase.  At this time we will also require your SIGNED ACCEPTANCE OF THIS PROPOSAL.

TRIM-OUT PHASE:  The Trim-Out Phase is the second phase of your installation.  During this phase our technicians will install all of your built-in components and products such as flush mounted speakers, in-wall controls, antennas, etc.  In order for us to schedule and commit our installation team for this work we MUST HAVE PAYMENT IN FULL for this phase of your installation at least 14 days (again, we recommend 30 days) prior to scheduling this work.

FINAL INSTALLATION PHASE:  The Final Installation Phase of your job is the last part of your installation.  During this phase we will be installing all of your selected audio and video components, making any adjustments and providing you with operating instructions. This final phase is scheduled for your estimated move-in date.  You will want to make sure your security systems are operational and you are prepared to stay in the house.  THIRTY DAYS PRIOR TO MOVE-IN you will want to meet with your system designer to review all of your final component selections.  There may have been model changes since the original proposal was accepted or there may have been improvements in technology that your designer will want to bring you up to date on before scheduling your final delivery.   At this time we MUST RECEIVE PAYMENT IN FULL for all of the products, parts and labor to be ordered-in and held for your installation.

ANY CHANGES, ADDITIONS OR DELETIONS will be documented and authorized by your signature before the change is made.  If the change requires additional payment, moneys will be collected before the change is made.

PRICE GUARANTEE:  These proposed prices are guaranteed for thirty (30) days and must be resubmitted if acceptance and deposit are not received within that time period.  Flanner's Audio & Video is not responsible for quoted products becoming unavailable due to manufacturer product line changes, and reserves the right to make comparable substitutions subject to customer approval.

WARRANTY INFORMATION

EQUIPMENT:  Each component in a custom-installed system is warranted by its manufacturer.  The terms and lengths of these coverage's may vary.

INSTALLATION:  Flanner's Audio & Video warrants residential installations against defects in materials and workmanship to two years from the date of the project's completion.

ITEMS NOT COVERED:  This warranty does not cover failures due to abuse, lightning strike (we recommend surge protection products on all our installations; the surge protection manufacturer may offer some warranty against electrical surge damage) water damage or other similar natural occurrences.  This warranty does not cover osts of removal and reinstallation of any defective components covered by a manufacturer's warranty.  Routine maintenance is not covered.

ACCEPTANCE

The prices, specifications and conditions of the proposal dated herein are satisfactory and acceptable to me.  I understand that any changes affecting the project cost will be executed only upon my written order, and may cause the final billing to vary from the original or subsequent estimates.  I agree that Flanner's Audio & Video, Inc. is not responsible for theft, acts of God, or other accidents during the installation process, and that all merchandise and materials are subject to availability.

My signature below authorizes Flanner's Audio & Video, Inc., and its subcontractors, to order equipment and materials and begin work on the project as per the most current estimate.

Signed  ____________________________________________	Dated  ____________________

(Client)

Signed  ____________________________________________	Dated  ____________________

(Flanner's Audio & Video Representative)

----

There are usually 4 parts to completing a Custom Installation job: System Design and Proposal Acceptance; Pre-wiring; Equipment Installation; and Training and Quality Assurance. You won’t be expected to pay for everything until you’re satisfied with everything!

1. System Design and Proposal Acceptance: Upon your acceptance of this Proposal and before we order the equipment for your system, a Deposit equal to 50% of the total price is required.

2. Pre-wiring: Sometimes, due to construction scheduling, it’s necessary to install the wiring before your system is finalized and before you’ve paid a Deposit. Before we can schedule the pre-wiring for your home, 100% of the pre-wire charges must be paid.

3. Equipment Installation: Based upon the equipment manufacturer’s delivery dates, we’ll plan the day(s) to install your system and confirm with you (or your builder) that it’s convenient. A payment equal to 40% of the total price is required before delivery and installation of the equipment.

4. Training and Quality Assurance: A few days after your system is installed, your Home Media salesperson will call to arrange an appointment at your home to show you (or other members of your family) how everything works and to make sure you’re completely satisfied with your new system. You’ll be asked a few questions that will complete our Quality Assurance Survey and you’ll be presented with your final bill. If everything is in order, you’ll be expected to pay the outstanding balance at that time. When we receive your final payment, your Free In-Home Warranty begins.

--

Time and Materials

SALES AND INSTALLATION CONTRACT

The following are the terms and conditions of the offer by Listen Up, Inc. to:

NAME

ADDRESS

CITY STATE

(The client) for the products and services outlined in (exhibit A) .

I. Client Selected Service Options:

1a. Accept Contracting Services		____________client initials ________rep initials

I accept consulting, design, engineering, documentation, installation, and project management services.  I understand that I am purchasing a customized system and that the system will include an engineering review and design documentation. ListenUp is responsible for system design and basic functionality, as well as coordination and management of the installation process.

1b. Decline Contracting Services	_____________client initials_________rep initials

I decline design, project management, and documentation services.  I acknowledge that I am purchasing individual products and that the operation and integration of these products into a system is my sole responsibility. I also accept responsibility for the compatibility and appropriateness of the various products listed herein, and for the management and coordination of their installation.

2a. Accept System Service Agreement 	______________ client initials_________rep initials

I accept the system service option. ListenUp will trouble shoot, diagnose, and correct any system defects for no additional charge, except those caused by operator error. Defective components will be located, removed, repaired, and reinstalled at no additional cost, including pickup and delivery. This warranty applies only to products listed in exhibit A.  5yr Service Agreement Fee:______________

2b.  Decline System Service Agreement  _______________client initials_________rep intials

I decline the system service agreement. I acknowledge that the only warranties applicable to this purchase are those provided by the equipment manufacturers, and that such warranties, unless otherwise stated in writing, only cover the repair of equipment delivered by the purchaser to an authorized repair center. System diagnosis, removal, reinstallation, pickup, delivery, training, and operator error are excluded from coverage and, when provided, they will incur extra charges at the ListenUp prevailing labor and material rates.

II. Listen Up will:

1) Procure the equipment designated in exhibit A based on client estimation of final installation date.

2) Maintain appropriate general liability and workman's compensation insurance and provide proof if requested.

3) Warrant its workmanship for a period of one year.

4) Provide the services selected above.

5) Make incidental changes to the system design when such changes are necessary and expedite progress toward completion of the project, so long as these changes do not add to the cost of the system.

6) Unless the system design spells out specific operational features to be provided on software driven products, ListenUp will provide the client with reasonable and customary features and access to additional features will incur charges.

III. Listen Up will not:

1) Cover loss, theft or damage to the equipment or installation after delivery of the equipment to the customer's premises.

2)  Be responsible for incidental or consequential damages or for sympathetic buzzes, hums, or rattles.

3) Be under any obligation to accept return of merchandise.  However, Listen Up may, at its option, elect to accept merchandise returned for credit or refund subject to a minimum restocking charge of 20%.

4) Be responsible for delays caused by the client, their contractors, or other circumstances beyond ListenUp's control.

5) Be responsible for unforeseen technical issues that prevent access to incidental features of expected system operation. However, ListenUp will use its best efforts to provide utilization of all reasonable and customary operational features desired by the client.

IV. Client will:

1) Make payment according to the following terms:

· 60% of total amount (exhibit A) upon contract signing

· 40% of total amount of (exhibit A) plus change orders four weeks prior to estimated final equipment installation date of :____________

· Any remainder due within 30 days of final completion

2) Reimburse ListenUp for all normal and customary travel, lodging, and reasonable per-diem expenses incurred by Listen Up in traveling to job site.  Scheduling of the job in a timely and efficient manner by the General Contractor will affect these costs.

3) Pay an additional project management fee of 1% per month of the job value, for each month that the project exceeds the estimated completion date, when such delays are caused by factors beyond ListenUp's control.

4) Pay within 10 days of billing. Time and Materials will generally be billed on a progressive basis throughout the job. Any Labor or Material monies collected in the initial deposit will be applied to progressive T&M billing until exhausted.  If bills are not paid on time, pay interest at the rate of 1 1/2 percent per month on the past due balance, and all costs of collection incurred by ListenUp including reasonable attorneys fees and costs.

5) Upon notification by ListenUp of substantial completion, create a list of action items that, when done, will mark Final Completion and the end of the ListenUp contracted portion of the project (punch list).

V. Additional Terms and Conditions of Sale:

1) If any item on exhibit A is discontinued prior to final completion, client authorizes ListenUp to substitute the equivalent model. If design considerations require procurement of the discontinued item, ListenUp will obtain and reserve the item and client will pay for the item in full. In addition, ListenUp or client may identify any item in exhibit A which should not be substituted due to aesthetic, size, price, or other considerations. ListenUp will procure and reserve these items and payment will be due in full.

2)  Estimates provided by ListenUp personnel of the final cost of a Time and Materials job are non-binding.

3) Punch list items that cannot be completed for technical or other reasons may result in a credit adjustment to the final billing equal to the cost of the punch list item and, once credited, shall not constitute grounds for delaying payment of the remaining balance due.

4) ListenUp is not obligated to loan equipment during the time of repairs, nor does ListenUp assure uninterrupted operation of the system.

5) ListenUp maintains a purchase money security interest in all goods and material supplied by Listen Up until paid in full for all equipment, material and labor.

6) Client may authorize change orders in writing, by fax, or by e-mail. Client directed changes in programming design specifications are considered change orders. ListenUp is not obligated to honor verbal change orders that are not followed by a written or electronic confirmation.

7) Change orders will be billed as work is completed or equipment is ordered and payment is due within 10 days.

8) Software updates will be made available, when applicable, for an additional fee.

9) Client's employees and representatives shall be considered authorized to make change orders unless client provides ListenUp with a written list of authorized persons.

10) Client agrees to settle by arbitration any dispute with ListenUp, its employees or agents.

VI. Definitions:

1) Time and materials contract: A fixed price for the proposed equipment and a variable price for the parts, labor, supplies, and common carrier freight expenses consumed in the course of the project.

2) Change order: Documentation of the changes to the scope of work.

3) Substantial completion: All systems are installed, integrated, and functioning.  ListenUp has conducted an audit of the system and noted any remaining problems (punch list).  Client has been provided a copy of the punch list and has 7 days to identify in writing any additional items that need to be added to the punch list.

4) Final Completion: All punch list items have been corrected or credited to the client.

VII. Acceptance of Contract

1. The client's signature acknowledges that he/she has read, understands and accepts the terms and conditions of this contract and accompanying exhibits.

Estimated completion date:_____________________

_________________________________

Client  	Signature		Date

Listen Up, Inc.

_________________________________	__________________________________

Sales Signature			Date	Manager Signature		             Date

__________________________________	__________________________________

-Sales Representative		           Date	Manager Name 	    		 Date								ListenUp, Inc.

--

Description

The attached equipment quotes, installation estimates and project descriptions are to be referred to as the proposal.  All equipment, labor and materials quoted are valid for 30 days after receipt of proposal.  Any changes or modifications to this proposal can only be made by Wilshire Home Entertainment.

Payments

All payments for this proposal must be made in accordance with stated dates.  All equipment must be paid for in full 7 days prior to delivery of equipment.  A 50% deposit for your equipment total is due upon signing this proposal.  The remaining 50% balance for you equipment is due 7 days prior to delivery.  All charges for labor, materials, trip charges and Monster Cables are due upon completion of each day of work.  All labor, materials, trip charges and Monster Cables listed within this proposal are estimates only.  Wilshire Home Entertainment will bill for actual time spent and materials used.

Service Calls After Installation

Wilshire Home Entertainment is not responsible for failure of any component in this proposal.  Service calls performed due to component failure will be billed for at time and materials, even if the component is under warranty.

Change Orders

Any requested changes or deviations from this proposal will be considered a "change order".  Change orders must be presented to the client and signed for by both the client and Wilshire Home Entertainment.  Wilshire Home Entertainment reserves the right to substitute any piece of equipment in this proposal in case of unavailability or discontinuation for an equal or greater value model.  Wilshire Home Entertainment is not responsible in any way for a product's discontinuation or unavailability.

Drywall, Painting and Carpet

Wilshire Home Entertainment is not responsible for repairing, re-patching or re-painting drywall.  The client will always be consulted before any unanticipated drywall cuts are made.  Wilshire Home Entertainment is not responsible for painting of exposed wiring or conduit.  Wilshire Home Entertainment is not responsible for re-stretching of carpet.

Special Order Products

All special order items must be paid for in full before they are ordered.  Any items specially ordered are non-returnable and non-refundable.

System Design

Designing a system and preparing a proposal can take several hours.  An hourly rate will be charged for system design.

Labor Rates and Billing

All labor and materials totals are estimates only.  All work performed and materials used will be itemized and billed for.  Often a "materials charge" is billed to account for miscellaneous things like wall plates, connectors and general installation supplies.  All labor performed will be billed by the following:

General Installation:  $70.00 per hour/per man.

Basic Programming:  $249.00 per Pronto remote control.  Flat rate, not hourly.

Out of Area Installation:  $75.00 per trip to job site.

System Design:  $70.00 per hour/per man

Remote Control Programming

If remote control programming is part of this proposal, it will be itemized in the labor

estimate.  Remote control programming will be done at our programmer's discretion.  Requested programming changes or additions to original program will be billed at our current hourly labor rates.

Return Policy

If for any reason you should be dissatisfied with your purchase of regularly stocked merchandise, you may, within one week, return it for a refund of the full purchase price or return it for store credit towards other purchases.  Returned equipment must be in original condition with all boxes, accessories, packing instructions, warranty cards and remote controls.  Merchandise returned without meeting these conditions will be subject to a 15% restocking charge.  A sales receipt must accompany all requests for adjustments.  All products purchased from display are purchased as is and are non-refundable.  All labor performed and materials used for installation of returned products are not refundable.

Equipment Cabinets and Wall Units

In the event a wall unit or equipment cabinet is installed after the final installation phase and requires additional trips for re-installation or un-installation of equipment, Wilshire Home Entertainment will charge for time and materials to re-install equipment.  It is your cabinetmakers responsibility to measure equipment being installed into a custom wall unit.  Most equipment is available on the sales floor for measurement.  The measurements provided in the product literature handouts are not always accurate.

Picture-in-Picture (PIP)

The PIP feature is NOT a standard part of our home theater installations.  PIP is only designed to work with a stand-alone TV, connected directly to Cable with no cable boxes.  Making PIP work with a home theater, cable box or satellite receiver requires additional wiring, equipment, remote control programming and extensive user training.  Request for PIP requires an additional site evaluation and proposal from the Wilshire Custom Installation Department.

Completion

Wilshire Home Entertainment agrees to perform all installation services outlined in this proposal in a timely and professional manner according to industry standards.

--