Scope of Work

Design and Engineering of  the following electronic systems: <XXHome Theater, Whole House Music, Cable TV Distribution, Phone/Intercom Distribution and Security SystemXX>. Create wiring schematics and packaging information to be incorporated by the architect in the design of the cabinetry and housings for the various electronic items.

Schematic Design

Your needs and desires are evaluated and systems are specified to fulfill those desires and needs. Your  personality and lifestyle are discovered and strategies on how to integrate the home electronic systems into the your lifestyle for the least intrusiveness and highest benefit are developed. Architectural schematic design is reviewed for its impact on the home's electronic systems and integration of these systems into the aesthetic program. Basic priorities are set and dialog with the architect and interior designer occurs on the impact of any electronic component on the home's architecture. Preliminary packaging issues are resolved so that any architectural changes necessary can be integrated into the design concept.

Items Produced:

Schematic Electronic System Block Diagrams

Conduit Layouts Needed for implementation of Systems

Preliminary Equipment Packaging Dimensions, Entertainment and Electronics

Budget Guidelines

Preliminary Design Report

Design Development

Concepts approved by you are developed. Detailed one line wiring diagrams are produced detailing what wiring is to be run from point to point. System operation issues are dealt with by appropriate wiring types, wiring configuration and components. Speaker and control locations are specified, control types and preliminary product selections are made based on the system architecture, performance issues and priorities.

Items Produced:

Preliminary One Line Wiring Diagrams

Design Report

Product Information Binder detailing proposed product selections

Design Report Estimating Cost Implications of Design Decisions

Preliminary Design Specification

Cable Schedule

Device Pre-Wire Schedule

Construction Documents

Final documentation of the Home Theater and electronic systems design are produced.

Items Produced:

Detailed One Line Wiring Diagrams

Wiring/Conduit Diagrams and Schedules as required

Cabinet Shop Drawing Review

System Specifications

Specified Product Brochure Binder